Week 4 - Monday Plan

Company name: CakeSoft Inc.  
Project Name: The Scarlet Gem  
By: Angela Zhu

Date: June 1, 2015

|  |  |
| --- | --- |
| **Task (to be completed by June 5)** | **Estimated Time Spent** |
| Coding - Screen refresh & update | 1 hours |
| Coding - errortraps & program flow | 1 hour |
| Coding - debugging | 2 hours |
| Coding - update instructions, high score, chm | 1 hour |
| Coding - JavaDoc | 2 hours |
| Coding & Graphics - make everything look pretty | 2 hours |
| Graphics - background pictures | 2 hours |
| Due June 9 - CD cover | 2 hours |
| Due June 9 - user manual | 1.5 hours |
| Week 4 Monday Plan & Report due June 1 | 30 mins |
| **TOTAL** | ~15 hours |