Week 4 - Monday Report

Company name: CakeSoft Inc.  
Project Name: The Scarlet Gem  
By: Angela Zhu

Date: June 1, 2015

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Estimated Time Spent** | **Actual Time Spent** | **Completion** |
| Project Plan 3 - UML diagrams | 2 hours | 4.5 hours | completed |
| Project Plan 3 - screenflow & screenshots | 1 hour | 30 mins | completed |
| Educational component - questions & clues (2nd half) | >= 2 hours | 0 hour... | completed - Zach did the 2nd half |
| Coding - highscores & file IO (first priority) | 1 hours | 2 hours | completed |
| Coding - add layout | 2 hours | 1 hour | completed |
| Coding - instructions viewer & highscore viewer | 1 hour | 1 hour 15 mins | completed |
| Coding - all other game processing & errortraps | 2 hours | 1 hour 15 mins | completed |
| Coding - programming style & JavaDoc | 1 hour | 30 mins | partially completed |
| Graphics - background pictures | 2 hours | 1 hour | partially completed |
| Graphics - splash screen | 30 mins | 0 hour… Zach took the job | half completed |
| chm file | 1 hour | completed (need graphics etc.) |
| Week 3 Monday Plan & Report due May 25 | 30 mins | 30 mins | completed |
| **TOTAL** | ~16 hours | 12 hours 30 mins | |