
CakeSoft Inc.

**Weekl Plan**

By: Zachary Teper

Project Name: The Scarlet Gem

Date: May 19, 2015

|  |  |  |  |
| --- | --- | --- | --- |
| TASK (to be completed by May 31) | Estimated Time Spent | Actual Time Spent | Completed or Not Completed |
| Updated activity UML (due May 29) | 0.5h | 0h | Completed |
| Updated Class UML (due May 29) | 0.5h | 0h | Completed |
| Created Sequence UML (due May 29) | 1h | 0h | Completed |
| work with Angela on High Scores Display | 2h | 2h | Completed |
| update javaDoc for all classes | 2h | 1h | Not Completed (ran out of time) |
| integrate printing | 1.5h | 2h | Completed |
| improve GUI | 2h | 1.5h | Completed |
| create and integrate .chm file | 1.5h | 2h | Completed |
| create and integrate about dialog, splashscreen | 2h | 2h | Completed |
| fix bugs in save/load game | 1h | 1h | Completed |
| add pause button, fix timer bugs | 1h | 0h | Not Completed(Ran out of Time) |
| TOTAL  15h | | TOTAL  11.5h | |