Week 3 - Monday Report

Company name: CakeSoft Inc.  
Project Name: The Scarlet Gem  
By: Angela Zhu

Date: May 25, 2015

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Estimated Time Spent** | **Actual Time Spent** | **Completion** |
| Project Plan 2 - UML diagrams | 2 hours | 1 hour 30 mins | completed |
| Project Plan 2 - screenflow & screenshots | 1 hour | 1 hour | completed |
| Educational component - questions & clues | >= 2 hours | 2 hours | half complete - ran out of time, spent most time coding |
| Coding - Timer class | 1.5 hours | 3 hours 45 mins | complete |
| Coding - implement medium & hard modes & level advancement | >= 2 hours | 1 hour | complete |
| Coding - processing & errortraps | 1 hour | 1 hour | complete |
| Coding - programming style & JavaDoc | 1 hours | 0 hour | incomplete - ran out of time |
| Week 2 Monday Plan due May 19 | 30 mins | 30 mins | complete |
| **TOTAL** | ~11 hours | 10 hours 45 mins | |