
CakeSoft Inc.

**Weekly Report**

By: Zachary Teper

Project Name: The Scarlet Gem

Date: May 24, 2015

|  |  |  |  |
| --- | --- | --- | --- |
| Activity (to be completed by May 25) | Estimated Time Spent | Actual Time Spent | Complete or Incomplete |
| Updated activity UML (due May 22) | 1h | 0.25h | Complete |
| Updated Class UML (due May 22) | 1h | 0.25h | Complete |
| work with Angela to update screen layout (due May 22) | 1h | 0.25h | Complete |
| update javaDoc for all classes | 1h | 2h | Incomplete: Ran out of time to complete javaDoc for all classes. |
| integrate questions/clues made by Angela | 1h | 1.5h | Complete |
| integrate keyboard shortcuts | 0.5h | 0.5h | Complete |
| implement hard/medium modes | 2h | 2h | Complete |
| program flow and errortraps | 1h | 1.5h | Complete |
| TOTAL | | 8.25 | |